PETER meeting in Brno, October 2, 2018

Conclusions, next to do:

- To complete measurements of resonant properties of antennas in Stuttgart (12/2018)

- Fabrication and testing 2.5 THz antennas in NanoGune.

- Fabrication of antenna tips in Brno (optical fibers, anisotropic etching of planar pyramidal antennas), (asap)

- Modelling and simulation of the plasmon-enhanced EPR signal (Brno, San Sebastian).

- To complete the design of EP THz EPR setup (quasi optics, AFM, TK + Brno), (12/2018)

- Preparation of the workshop (Stuttgart)

- Reporting (all, 31.12.2018)

Next Steps:

- PE EPR spectroscopy in Stuttgart (after successful testing of antennas and more info from modelling/simulations),   (January 2019?)

- Fabrication and Purchase of all components for EP THz EPR setup (TH + Brno, by March 31 2019)

- Assembling of EP THz EPR setup (to be discuss at the meeting in Stuttgart – December11-12, 2018)