## Slide 1: PETER Progress Meeting 11-12 Dec 2018
Prof. Joris van Slageren
Institute of Physical Chemistry
University of Stuttgart
WLAN:
Username: 133
Password: 2E351

## Slide 2: Programme
Tuesday 11 Dec.
14:00 - 15:00 arrival, hotel check in.
15:00 - 15:15 coffee break
15:15 - 18:15 Progress reports: USTUTT, BUT, NGU, TK
19:00 dinner King's palace, Stuttgart Vaihingen, 30 min walk
Wednesday 12 Dec.
9:00 - 10:30 Central discussion about future directions, events, deliverables, milestones
10:30 - 11:00 Coffee break
11:00 - 12:30 Central discussion about future directions, events, deliverables, milestones
12:30 - 13:30 Lunch
13:30 - 15:30 Small group discussions
15:30 - 16:00 Coffee break
16:00 - 18:00 Small group discussions
19:00 Dinner La Bruschetta, university campus.
WLAN:
Username: 133
Password: 2E351

## Slide 3: USTUTT Progress
Magnet
Ordered from Cryogenic Ltd
Cost 260 kEUR.
Delivery 6-8 months, i.e. summer 2019
Additionally required: turbo pump.
This leaves us 30k for equipment.

## Slide 4: USTUTT Progress
YFeO3
Powder sample synthesized (Yannick Thiebes)
Field-Frequency Map obtained
Weak intensity at small fields
Perhaps we need single crystals.

## Slide 5: USTUTT Progress
YFeO3
subject very topical
PRB 2018

## Slide 6: USTUTT Progress
Y(Fe:Al)O3
Doping with Al leads to higher resonance fields rather than lower

## Slide 7: Discussions
Last meeting
WP1 – Antennas/Probes
Nearest outcomes/tasks:
Planar plasmonic structures
USTUTT:
To measure antenna resonances on the sample available at Stuttgart for antennas with nominal resonances other than 210 MHz, i.e. 350 MHz and 490 MHz samples and the step (pitch) 2 (asap)
to explain the “wavy” character of the transmission spectra and, possibly, to improve them (asap)
CEITEC BUT:
F ≥ 1 THz
to fabricate and test (FT-IR) the samples for magnetic “hot” spot measurements (THz s-SNOM – R. Hillenbrand) – optimum frequency 2.5 THz (September 15)
to identify higher modes at simulations (asap) – LUMERICAL simulations (field distribution), (asap)
to interpret the appearance of additional peaks at smaller pitch (asap)
b) F ≤ 1 THz
fabrication of an additional sample with arrays of antennas tuned to more different nominal frequencies (smaller frequency steps) – better assignment of peaks to plasmon resonances (September 15)

## Slide 8: Discussions
Last meeting
Scanning probes for PE THz EPR microscopy
nanoGune:
Fabrication of tips by FIB (starting: asap)
CEITEC BUT:
Exploring other potential ways of tip fabrication:
from optical fibres (starting: end of August)
by anisotropic chemical etching of Si – pyramids (September)
from sapphire shards (October – if the previous methods fail)
Tipped Enhanced EPR signal detection
NanoGune + CEITEC BUT:
To model and simulate a Plasmon-enhanced EPR signal (PE-EPR), (already has started)
how to separate the Plasmon-enhanced EPR signal from the background contribution (sample area external to the tip, primary beam reflected from the tip walls,….)? , (after successful simulation of the PE-EPR)

## Slide 9: Discussions
Deliverables

## Slide 10: Discussions
Deliverables

## Slide 11: Discussions
Deliverables

## Slide 12: Discussions
Deliverables

## Slide 13: Discussions
Tasks

## Slide 14: Discussions
Tasks

## Slide 15: Discussions
Topics
Assessment of progress: In which areas are we behind schedule? Where are the bottlenecks? What can we do to remove these?
Detection method
Software