## Slide 1: 23. 4. 2020 WP3
Workshop for scientific community II - discussion

## Slide 2: Workshop – yes or no? 1/2
Financial issue – funds saved here could be used for personnel cost during the project extension period
  PETER objective is the building of an instrument; a successful accomplishment of the primary objective takes precedence over secondary milestones like workshops
Funds already spent are largely non-refundable (but eligible on the project, as confirmed by the PO)
  BUT has spent about 2100 EUR on accommodation in San Sebastián, can‘t be refunded, can be transferred to another date if we make the decision before the original date
  NGU ….

## Slide 3: Workshop: yes /no?
This is the key question by now:
  Is cancelling a valid option for the commission? Specially, now that we will get an extension and we have still options to re-schedule?. Can we ask for advice to the PO?
  On the other hand, the situation is so uncertain, new and unprecedented that the Commission will probably understand everything.
  If NO: we will use the money to extend our personnel money for next year. Our budget is already very adjusted to what was planned, in fact I am afraid that travel prices will rise and so Workshop expenses will increase more than expected.
  If YES: we have to decide format and dates. But very likely we have to wait a little be to do that.

## Slide 4: Worshop Yes:
Face-to-face vs. Online
With the information we have right now we cannot properly decide about the format:
  In the following weeks, months new regulations, restrictions (travel, borders, number of people per meeting , rules for big,medium and small events…… , regulations for hotels…. )
  In both cases, the event will require to be shorter/smaller ( is this in line with the dissemination scope objectives?)
  Proposal: Stablish a decision due date: (i.e. late May-early June. )
Some considerations about possible dates for a face-to-face event:
October, was a nice option for us: after summer and before cold weather starts again … (providing that the virus slows down with hot weather , which is not fully clear???). However, if we decide in late May or June , finding speakers in a such short time can be difficult. A smaller event will simplify the task.
November??? or December: P. Neugebauer cannot join before Euromar.
Next year 2021. We have no problem in postponing to next year, but not very close to the end of the project (June). March-mid April latest. In case we are close-up again next year, and the Workshop is cancelled we will need time reallocate the budget efficiently (i.e consumables).

## Slide 5: Workshop – yes or no? 2/2
Dissemination – there‘ll still be an opportunity to disseminate project at the workshop at EUROMAR (provided it won‘t cancel as well)
  Plus we already had the Summer school in Brno and Workshops in Alps, so to score 3 out of 4 events planned is not so bad considering the situation
On the other hand, the dissemination is one of the H2020 obligations
  So we can either postpone
  Or do it online

## Slide 6: Postponement – possible dates:
December 2020 – around Euromar
  Pros: possibly more attendants as people would combine travels
  Cons: a lot of events get postponed to Nov/Dec 2020 and people might have conflicting schedules
Spring/June 2020 - …….

## Slide 7: Online – WebEx event:
Pros:
  Basically cost-free – only in time and effort
  Solves the travel bans issue
  Basically unlimited number of „attendees“ (students etc.)
  Enhanced dissemination potential (streamed lectures, online poster session etc.)
Cons:
  Lower peer-to-peer engagement (discussions have to be moderated)
  Reduction to only one day of lectures (from experience, online events can‘t last more than several hours, even with breaks)